# CODERED 4 0 Pixel Game Implementation Plan

Rebuilding the Tasks module as a single player handheld RPG

This plan replaces the current image based Tasks screen and Canvas mockup with a real browser game. Participants explore an original pixel town, walk through a tilemap, talk to NPCs, accept event quests, submit proof, and earn verified XP. There is no shared movement, combat, chat, trading, or multiplayer state.

# 1 Product Decision

Use Phaser 3 with a real tilemap, spritesheets, collision layer, camera, dialogue system, and scene structure. The current PNG background and emoji avatar are not suitable foundations for emulator style gameplay.

| Decision | Direction |
| --- | --- |
| Visual target | Original 16 bit handheld RPG language: top down town, small sprites, tile repetition, pixel dialogue windows, limited palette, nearest neighbor scaling. |
| Game model | Independent player session with server saved quest progress; no real time multiplayer. |
| Portal boundary | Only the Tasks module becomes the game. Onboarding, profile, QR, volunteer, and admin pages remain normal portal interfaces. |
| Legal boundary | Do not use Pokémon, FireRed, Mario, Ash, Nintendo assets, names, music, or ripped ROM graphics. |

# 2 Player Loop

Login and complete profile onboarding.

Enter CODERED Town and receive a movement tutorial.

Walk to an NPC and press A, E, or the mobile action button.

Read dialogue and accept a quest.

Complete the real world activity such as networking, GitHub work, a mentor session, or a sponsor challenge.

Open the quest log and upload proof.

Volunteer approves, rejects, or requests resubmission.

Approved points unlock the next quest, badge, reward, or map area.

# 3 World Layout

| Area | Purpose | Example interaction |
| --- | --- | --- |
| Town Gate | Spawn and tutorial. | Guide NPC explains movement. |
| Quest Hall | Main task hub. | Quest board and task givers. |
| Mentor Center | Mentor activities. | Session NPC gives checkpoint. |
| GitHub Lab | Technical quests. | Repository terminal explains commit task. |
| Networking Plaza | Profile exchange. | QR station starts networking quest. |
| Sponsor Market | Sponsor activities. | Booths contain challenges. |
| Volunteer Center | Proof workflow. | Station explains verification. |
| Reward Stadium | End goal. | Leaderboard, badges, and prize claim. |

# 4 Technical Architecture

| Layer | Implementation |
| --- | --- |
| Renderer | Phaser 3 in a client only Next.js component. |
| Maps | Tiled or LDtk JSON tilemaps with ground, decoration, collision, interaction, and spawn layers. |
| Assets | Original PNG/WebP tilesets and spritesheets; nearest neighbor scaling; lazy load later areas. |
| Scenes | BootScene, PreloadScene, TownScene, InteriorScene, DialogueScene, PauseScene. |
| Backend | Existing Next.js APIs for quests, submissions, profile, scans, points, and volunteer review. |
| Database | Existing Supabase/Postgres schema remains source of truth for task status and points. |
| Hosting | Vercel serves the app and static assets; no persistent game server required. |

# 5 Core Systems

## 5.1 Movement and Collision

Four direction movement aligned to a 16 or 32 pixel grid.

Walk animations for up, down, left, and right.

Collision layer blocks buildings, water, cliffs, trees, fences, and boundaries.

Camera follows the player and clamps at map edges.

Keyboard uses arrows or WASD; mobile uses a virtual D pad and A button.

Movement stays client side and never sends a request per frame or tile.

## 5.2 NPC and Dialogue

NPCs are placed through an interaction layer in the map editor.

Interaction requires the player to be adjacent and facing the NPC.

Dialogue supports speaker name, portrait, multiple pages, choices, and quest accept or decline.

Dialogue is data driven so organizers can change text without changing movement code.

Task prompts show points, proof type, prerequisites, and verification location.

## 5.3 Quest Integration

Quest definitions continue to come from /api/quests.

Each quest maps to an NPC or object using a stable quest ID.

The client displays progress, but only the backend creates submissions and awards verified points.

Approval triggers local effects such as badge animation, changed NPC dialogue, and area unlock.

Duplicate submissions and points remain prevented by server side constraints.

# 6 Asset Requirements

| Asset group | Required first pass |
| --- | --- |
| Tileset | Grass, paths, water, bridges, trees, rocks, flowers, fences, signs, doors, buildings. |
| Buildings | Quest Hall, Guild Lab, Mentor Center, Sponsor Market, Volunteer Center, Reward Stadium. |
| Characters | Original player, six task NPCs, volunteer, mentor, sponsor, guide, reward steward. |
| Animation | Player four direction idle and walk frames; NPC idle; water and sparkle loops. |
| UI | Dialogue box, nameplate, quest accept panel, badge strip, pause menu, mobile controls. |
| Audio optional | Original short UI sounds and ambient loops only if licensing and performance allow. |

# 7 Milestones

| Milestone | Deliverable | Done when |
| --- | --- | --- |
| 1 Foundation | Phaser boot and responsive canvas. | Loads on phone and laptop with pixel scaling and no console errors. |
| 2 Town map | One complete original tilemap. | Player walks, collides, and camera follows. |
| 3 NPC loop | NPCs and dialogue. | Player faces NPC, presses A or E, reads dialogue, accepts quest. |
| 4 Quest bridge | Quest API and proof flow. | Accepted quest opens existing proof submission and preserves status. |
| 5 Progression | XP, badges, unlocks, reward area. | Volunteer approval updates state and unlocks content. |
| 6 Mobile polish | Touch controls and responsive UI. | One hand usable with no scroll traps. |
| 7 Hardening | Performance and rehearsal. | 500 user burst test, caching, monitoring, recovery runbook. |

# 8 Performance Budget

Keep initial game payload under approximately 2 MB compressed where practical.

Load only the first town tileset and player sprites at startup; lazy load interiors and cosmetics.

Use a fixed internal resolution with nearest neighbor scaling.

Use Phaser tilemap rendering; do not redraw the map through React state.

Never call an API inside the animation loop.

Throttle analytics and use idempotent writes for submissions and rewards.

Test on a mid range Android phone, older laptop, and modern desktop.

# 9 Security and Integrity

Never trust client side quest completion, XP, or unlock flags.

Validate quest IDs, proof type, participant identity, and event scope on the server.

Keep volunteer approval and points changes auditable.

Rate limit uploads, scans, and repeated submissions.

Use signed or private proof URLs when evidence should not be public.

Keep the game single player by design with no player state synchronization.

# 10 Acceptance Criteria

Tasks is a playable top down tilemap game, not a static image with HTML markers.

Four direction movement works with keyboard and mobile controls.

The player cannot walk through buildings, water, trees, fences, or boundaries.

The player can approach an NPC, face it, and open a pixel dialogue window.

NPCs launch real tasks connected to the existing quest API.

Proof submission and volunteer verification remain functional.

Approval updates XP and unlocks the next appropriate interaction.

The initial town loads quickly and remains smooth on supported phones and laptops.

No multiplayer movement, combat, chat, trading, or shared world state exists.

All art and audio are original or properly licensed.

# 11 Immediate Next Actions

Approve original art direction and 16 or 32 pixel tile size.

Create the first town tileset and player spritesheet.

Install and configure Phaser in the frontend.

Convert town layout into a Tiled or LDtk map with a collision layer.

Implement TownScene movement and camera before connecting quests.

Connect the first four NPCs to the existing quest API.

Run a five person playtest before expanding the map.